**WEEKLY REPORT (as a team)**

|  |  |
| --- | --- |
| **Project Name:** | Food Ordering System |
| **Week:** | Week 8: 10-09-2023 to 10-13-2023 |
| **Team Members:** | Ashok Kumar Ganji  Raajitha Vardhanapu  Jitender Singh Guguloth  Chandra Priya Kavalapati  Raghupathi Reddy Rupanagudi  Harshitha Singamala  Sravanthi Thukivakam |

**REPORT:**

|  |  |
| --- | --- |
| **Planed objectives** | * Create a detailed proposal for the redesign of the application's Graphical User Interface (GUI) based on current design trends and user feedback. * Develop prototypes of the new GUI design and conduct user testing sessions to gather valuable feedback for further refinement. * Analyze the user feedback from GUI testing and integrate necessary changes and improvements into the design. |
| **Achieved objectives** | * Successfully completed the detailed proposal for the GUI redesign, incorporating modern design trends and usability enhancements. * Developed and tested GUI prototypes, collecting constructive feedback to inform subsequent design iterations. |
| **Missed objectives and make-up plan** | * GUI Prototyping and Testing Completion: Due to unforeseen technical issues, the GUI prototyping and testing phase was delayed. |
| **Plan for next week\*\*** | * + Prioritize the GUI prototyping and testing phase in the upcoming week to catch up and ensure timely progress. |

\*\* If it is different from the plan in the document of Plan in Each Week, please update Plan in Each Week and upload it together within this assignment.