**WEEKLY REPORT (as a team)**

|  |  |
| --- | --- |
| **Project Name:** | Food Ordering System |
| **Week:** | Week 5: 09-23-2023 to 09-27-2023 |
| **Team Members:** | Ashok Kumar Ganji  Raajitha Vardhanapu  Jitender Singh Guguloth  Chandra Priya Kavalapati  Raghupathi Reddy Rupanagudi  Harshitha Singamala  Sravanthi Thukivakam |

**REPORT:**

|  |  |
| --- | --- |
| **Planed objectives** | * Focus on design the entities, attributes, relationships, and constraints of the ordering process. * Analyze the ER diagram's design with a focus on scalability, identifying areas for optimization to support future growth and increased data demands. |
| **Achieved objectives** | * The ER diagram was comprehensively reviewed, and refinements were made to improve its accuracy and alignment with the system requirements. * The ER diagram's design was evaluated, and recommendations were provided to optimize the design for better scalability and performance. |
| **Missed objectives and make-up plan** | * Missed to arrange a review session with stakeholders to gather their feedback on the finalized ER diagram. |
| **Plan for next week\*\*** | * + Schedule a follow-up meeting to discuss about the updated ER diagram with the stakeholders.   + Finalize ER Diagram and Documentation.   + Draft Implementation Roadmap. |

\*\* If it is different from the plan in the document of Plan in Each Week, please update Plan in Each Week and upload it together within this assignment.